1.   Problem Statement:

Our project aims to address the issue that typical advisor rating systems often lack differentiation, as most advisors receive similar high ratings. Our goal is to create a more insightful, review-driven, evaluation system that captures meaningful patterns and areas of improvement from client reviews. This will allow clients to make better-informed decisions and help firms more accurately assess advisor performance beyond a simple rating score.

2.   Scope & Deliverables:

The main deliverable is an automated and interactive dashboard, that must contain recommendations at the advisor, firm and industry level. This dashboard will feature relationship alpha scorecards, peer benchmarking, trend analysis, and actionable insights.

Additionally, this project will deliver documented models, code and methodological guidelines that will ensure scalability, transparency and integration into Wealthtender’s environment.

3.   Success Criteria:

Sponsor Success

The project will be a success for Wealthtender if it delivers a scalable, review-driven evaluation system that meaningfully differentiates advisors beyond traditional star ratings. Success means relationship-based scores that uncover real strengths, gaps, and patterns in advisor–client relationships, with clear evidence of value where star ratings fail to differentiate. The sponsor should be able to trust the outputs due to documented robustness, uncertainty handling, and clear rules for low-data cases. Additionally, the end-to-end pipeline, from data ingestion to NLP, scoring, benchmarking, and insights, should be automated, transparent, and well-documented, making it feasible to integrate into Wealthtender’s existing platform. Ultimately, the sponsor should view the project as a production-ready analytics foundation rather than a purely academic exercise.

Team Success

For the team, success means demonstrating the ability to solve a real-world, ambiguous business problem using rigorous analytics and strong professional judgment. Technically, this includes building a reproducible data pipeline, applying NLP and statistical methods responsibly, quantifying uncertainty, and designing interpretable, multi-dimensional relationship metrics. Professionally, success means translating complex analysis into clear insights, recommendations, and dashboards tailored to advisors, firms, and customers. We would be proud to deliver work that reflects industry-grade standards, well-documented, defensible, and something we would confidently showcase to employers or stakeholders.

Observable Criteria

We will know we have succeeded if we can point to concrete outcomes at the end of the project: a fully reproducible and versioned data pipeline; validated relationship scores with documented stability and limitations; dashboards that clearly differentiate advisors and support advisor-, firm-, and customer-level use cases; and explicit comparisons showing value beyond star ratings. Success will also be evident through positive sponsor feedback on usefulness, credibility, and alignment with Wealthtender’s goals, supported by a clear final presentation and written report explaining what was built, why it works, and how it can be extended.

4.   Project Roles

Data acquisition, pipeline, and management

Primary Owner: Alisha Surabhi, Backup: Zan Merrill

Undergrad: Katelyn Semien

Key Responsibilities:

●  	Ingest and manage raw client review data and metadata.

●  	Perform data cleaning, normalization, and quality checks.

●  	Maintain data documentation, schemas, and version control.

●  	Ensure data readiness for modeling and dashboard integration.

●  	“Future-proof” data pipeline

NLP and feature engineering

Primary Owner: Carolina Rios, Backup: Manny Escalante

Undergrad: Isabelle Demengeon

Key Responsibilities:

●  	Design and implement NLP pipelines (embeddings, topic modeling, sentiment/emotion extraction).

●  	Define and engineer relationship-dimension features from unstructured text.

●  	Evaluate and validate feature relevance and stability.

●  	Collaborate with scoring and modeling roles to ensure interpretability.

Scoring, Modeling & Benchmarking

Primary Owner: Christian Breton, Backup: Carolina Rios

Undergrad: Julianna Tijerina

Key Responsibilities:

●  	Develop the multi-dimensional relationship alpha scoring framework.

●  	Implement statistical adjustments for sample size and uncertainty.

●  	Design benchmarking logic at advisor, firm, and industry levels.

●  	Validate scoring robustness and document assumptions and limitations.

Dashboard & Analytics Platform

Primary Owner: Zan Merrill, Backup: Christian Breton

Undergrad: Abhinav Yarlagadda

Key Responsibilities:

●  	Design and build the interactive analytics dashboard.

●  	Translate model outputs into scorecards, benchmarks, trends, and insights.

●  	Ensure usability for advisors and firms.

●  	Coordinate integration between modeling outputs and visual components.

Insights, recommendations & business translation

Primary Owner: Joseph Bailey, Backup: Alisha Surabhi

Undergrad: Saif Ansari

Key Responsibilities:

●  	Translate analytical outputs into actionable advisor- and firm-level insights.

●  	Develop logic for improvement recommendations by relationship dimension.

●  	Define substitute or directional reporting for low-data cases.

●  	Ensure outputs align with Wealthtender’s business objectives and advisor value proposition.

Project management & sponsor communications

Primary Owner: Manny Escalante, Backup: Joseph Bailey

Key Responsibilities:

●  	Manage timelines, milestones, and deliverable tracking.

●  	Coordinate internal team workflows and dependencies.

●  	Serve as the primary point of contact with the sponsor.

●  	Prepare updates, demos, and final presentation materials.

5.   Information Sharing:

The sharing of information and decision making throughout the project will be open and collaborative. Much of our work will be on shared platforms like Google Docs, Google Colab, and other platforms that allow each team member to have access at all times. Also, there is a webpage, Notion, that was set up by the capstone sponsor that allows all team members to communicate, see the Business Questions of the project, and access the raw data files. For decision making, we will talk through the issues as a group and see if there can be a democratic decision. If the group is split or cannot decide on a path forward, the final say will go to the primary owner and backup of the role that the issue most easily falls into. For example, if there is a disagreement about a topic that involves the design of the NLP pipelines, Carolina will get final say on how we will move forward.

6.   Working Agreements:

Meeting Cadence:

●  	Internal Team Meetings & Milestone Review: Wednesdays, 6:30pm (zoom)

●  	Meetings With Client: Mondays, 4:30-5:30pm (zoom)

●  	Advisor Meetings: Every other Friday, beginning January 16 (zoom)

Communication Norms:

Internally with the MSBA team we will use Slack for day-to-day communication about the project.

We consider a reasonable response expectation is approximately 3 hours and no more than 8 hours for quick questions and clarifications.

We will communicate internally with teammates and/or with McCombs advisors prior to communicating with the sponsor.

Sponsor Communication:

Communications with our sponsor will be managed through Notion, the online workspace set up by the sponsor.

Every member of the team is able to directly pose a question or interact via comments with the sponsor, and all comments in Notion generate a notification for each person to be informed about any interaction. Since this platform is shared by all, there should be no problem for anyone on the team to stay on top of what the sponsor has to say.

7.   Project Plan:

Gantt Chart Link

●  	Filter by “Start Date” for project timeline

●  	Filter by “objective_supported” to view overall goals

Appendix:

OKRs Listed Below:

OBJECTIVE 1: Separate signal from noise in unstructured client review data

KR 1.1: Conduct exploratory data analysis (EDA) to develop a strong understanding of the dataset. (Dependencies: None)

Gantt sub-tasks

- Download Data From Notion

- Designate a Colab and a Google drive where data can be found

- Make sure the data runs on Python

- Perform basic EDA (how many advisors are there? Are all reviews 5 stars? Average length of review? What are some missing values that are shown in the dataset? Why are they there?

- Basic Visualizations on trends before any ML or NLP techniques are performed

- How long is the dataset? In other words we want to understand what we are working with.

Milestone: Data is fully acquired, reproducible, and well-understood, with key limitations and structural characteristics documented.

### KR 1.2: Identify the strongest NLP representation for relationship-relevant signal (Dependencies: KR 1.1)

Gantt sub-tasks

- Clean and normalize review text; perform exploratory linguistic analysis

- Evaluate baseline NLP approaches (TF-IDF, n-grams) and embedding-based methods

- Compare approaches and select final text representation for downstream modeling

Milestone: Cleaned dataset and final NLP feature representation selected.

### KR 1.3: Quantify score robustness and uncertainty (Dependencies: KR 1.2)

Gantt sub-tasks

- Define relationship scoring approach and generate advisor-level scores

- Assess score stability via subsampling / bootstrapping and confidence intervals

- Identify drivers of instability related to sample size and content sparsity

Milestone: Relationship scores produced with quantified uncertainty and documented stability limits.

### KR 1.4: Identify limitations in current data and scoring approach (Dependencies: KR 1.3)

Gantt sub-tasks

- Analyze where scores are unstable, uninformative, or inconsistent

- Attribute limitations to data volume, content gaps, or modeling assumptions

- Document which relationship signals cannot be reliably inferred from existing data

Milestone: Clear articulation of current data and modeling limitations impacting score reliability.

### KR 1.5: Recommend data enrichment strategies to address identified limitations (Dependencies: KR 1.4)

Gantt sub-tasks

- Identify specific signals or attributes required to improve score reliability

- Propose feasible data collection or instrumentation enhancements

- Assess expected impact and feasibility of proposed enrichment strategies

Milestone: Prioritized, actionable data enrichment recommendations delivered.

### KR 1.6: Acquire enriched data and reassess signal validity (Dependencies: KR 1.5)

Gantt sub-tasks

- Attempt to collect or simulate enriched data based on recommended strategies

- Integrate enriched data into the existing pipeline

- Recompute scores and reassess robustness relative to the original baseline

Milestone: Enriched data incorporated and impact on score stability and signal quality evaluated.

Note: Objectives 2 and 3 intentionally overlap with Objective 1 and each other in terms of timing. Objective 1 focuses on data preparation and quantitative validation, while Objectives 2 and 3 focus on translating validated signals into human-consumable insights by B2B and B2C stakeholders.

OBJECTIVE 2: Enable advisors and firms to improve client relationships through actionable insights

### KR 2.1: Develop a multi-dimensional relationship scoring framework (Define score values) (Dependencies: KR 1.2)

Gantt sub-tasks

- Identify key relationship signals in review text

- Choose final relationship dimensions

- Define how each dimension score is computed

Milestone: Interpretable, multi-dimensional relationship scoring framework defined and validated.

### KR 2.2: Establish advisor- and firm-level benchmarking methodology (Contextualize score values) (Dependencies: KR 2.1)

Gantt sub-tasks

- Define peer groups for comparison

- Define benchmark statistics to report

- Define when comparisons are invalid

Milestone: Advisor- and firm-level benchmarks established with clear comparison rules.

### KR 2.3: Implement substitute reporting for low-signal or low-data cases (Dependencies: KR 2.2)

Gantt sub-tasks

- Identify advisors and firms where relationship scores are unstable or uninformative

- Define alternative reporting approaches (directional trends, qualitative summaries, flags)

Milestone: Substitute reporting logic implemented and validated for low-signal cases.

### KR 2.4: Translate metrics into actionable advisor- and firm-facing insights (Dependencies: KR 2.2 and KR 2.3)

Gantt sub-tasks

- Translate scores and benchmarks into insight statements (strengths, gaps, opportunities)

- Define advisor-facing and firm-facing insight narratives

- Validate insights against underlying data and known examples

- Design and Implement advisor- and firm-facing dashboards using validated metrics

Milestone: Advisor- and firm-facing insights finalized and ready for reporting or dashboard integration.

## OBJECTIVE 3: Enable customers to evaluate advisors using relationship-driven criteria

### KR 3.1: Translate validated relationship metrics into customer-interpretable dimensions (Dependencies: KR 2.1)

Gantt sub-tasks

- Choose which internal relationship dimensions customers will see

- Define simple, plain-language labels for those dimensions

- Confirm alignment with internal advisor-facing metrics

Milestone: Customer-facing relationship dimensions defined and aligned with validated internal metrics.

### KR 3.2: Define safe and interpretable customer-facing scoring and comparison logic (Dependencies: KR 2.2 and KR 3.1)

Gantt sub-tasks

- Define how scores are displayed to customers (tiers, ranges, labels)

- Define minimum data thresholds and exclusion rules

- Define how uncertainty and low-data cases are handled

Milestone: Customer-facing scoring and comparison logic finalized with documented safeguards.

### KR 3.3: Enable advisor discovery, filtering, and comparison using relationship criteria (Dependencies: KR 3.2 and KR 2.4)

Gantt sub-tasks

- Define customer filtering and sorting logic

- Define advisor comparison views

- Implement and test customer-facing discovery and comparison UI

Milestone: Customer discovery and comparison framework validated for clarity and usability.

### KR 3.4: Demonstrate value beyond traditional review and rating systems (Dependencies: KR 3.3)

Gantt sub-tasks

- Compare relationship-based outputs to star ratings

- Identify cases where star ratings fail to differentiate advisors

- Document customer-facing value and limitations

Milestone: Evidence documented showing clear customer value beyond existing review systems.

CROSS-CUTTING GANTT SUB-TASKS (APPLY ACROSS ALL OBJECTIVES)

- Ensure reproducibility and data integrity: reproducible ingestion, versioned datasets, validated end-to-end data flow

- Define and validate analytical outputs for stakeholders: advisor-, firm-, and customer-facing requirements; alignment between analysis and reporting

- Document methodology, limitations, and implications:assumptions, constraints, future improvement areas

- Prepare final deliverables: final presentation and written report